## Slide 1
BALKANEA WEB • PRODUCTION RATEHAWK INTEGRATION
Production Integration
Status Update
Real hotel search, live pricing, and a full booking flow are now wired to production RateHawk — here's what's built, the real numbers behind it, and how the tech team can test it safely.
Data: 3,484,416 hotels / 18,510,072 rooms Countries: All (250) Status: Live in production
2026-09-07

## Slide 2
01 — WHAT'S BEEN BUILT
Three things shipped this week
Full global hotel content database imported
3,484,416 hotels / 18,510,072 rooms, every RateHawk-covered country (up from 850,218 hotels across 10 countries previously). Real names, photos, amenities, and room data — no fabricated content.
Live
balkanea-web now runs on real production RateHawk
Search, hotel detail, and pricing all query the new database + real production pricing — not the old 3-city sandbox (LA/Paris/Dubai). The full booking chain (search → rooms → prebook → order → payment → confirm) is wired end to end against production.
Live
POC deployment, password-protected
Vercel's native password protection needs a paid plan upgrade (this project is on Hobby) — built an app-level HTTP Basic Auth gate instead, no plan change required. Credentials shared separately.
Live
BALKANEA WEB • PRODUCTION RATEHAWK STATUS
2

## Slide 3
02 — THE WEBSITE
balkanea-web.vercel.app
What changed for a visitor
Before: search only worked for 3 sandbox cities, with either simulated pricing or fabricated hotels everywhere else. Now: any destination in the new database returns real hotels at real, live production prices — verified live for Athens (Greece) and Belgrade (Serbia, genuinely new coverage).
The full flow, wired end to end
Search results → Hotel detail → Room selection (real rates, real book_hash) → Prebook (rate lock) → RateHawk order opened → Guest details + Bankart/NLB payment → RateHawk order confirmed → Booking confirmation + email.
Every step above now talks to RateHawk's real production API through a dedicated VPN relay, not the sandbox environment.
Access
URL: balkanea-web.vercel.app — password-gated, credentials shared via a secure channel, not this deck.
BALKANEA WEB • PRODUCTION RATEHAWK STATUS
3

## Slide 4
03 — DATABASE
Load time & size — real measured numbers
Full (bulk) load — 2026-09-05
Hotels / rooms loaded
3,484,416 / 18,510,072
Final database size
32 GB (of 60 GB provisioned, 53%)
Source dump (compressed)
~2.87 GB
Total time
~8.26 hours (8.10h load + 9.6min index rebuild)
Throughput (settled rate)
~150–200 hotels/sec, after a real index-maintenance fix
Daily incremental (delta) load — first real test, 2026-09-06
Needs review
Hotels changed / total time
293,553 (~8.4% of catalog) in 2.61 hours
Average throughput
~31 hotels/sec
Known caveat
Source file's last_update is still 2026-09-01 — unchanged 6 days running. Not yet confirmed whether RateHawk's daily-delta file is actually refreshing on schedule.
BALKANEA WEB • PRODUCTION RATEHAWK STATUS
4

## Slide 5
04 — TRANSACTIONS
The booking flow — how a real reservation is made
Search &
Room Select
Prebook
(rate lock)
RateHawk Order
Opened
Guest Payment
(Bankart/NLB)
RateHawk Order
Confirmed
Status: fully wired to production
Every step above talks to RateHawk's production API (via the VPN relay) and Bankart/NLB's real payment gateway. This is not a simulation — completing this flow creates a genuine hotel reservation and a real charge.
⚠ Open risk — not yet resolved
The RateHawk order is opened BEFORE payment is taken — so reaching checkout, not just completing it, already creates a real order with RateHawk. Two things are still unconfirmed: (1) Balkanea's actual credit/billing terms with RateHawk (a production order becomes a real payable), and (2) whether RateHawk's Pre-Certification Checklist is fully signed off. Don't complete a real booking through payment until both are confirmed.
BALKANEA WEB • PRODUCTION RATEHAWK STATUS
5

## Slide 6
05 — FOR THE TECH TEAM
How to test this safely
Safe to test freely — no risk
Search any destination, browse hotel detail pages, and select rooms. All of this is real production data and real production pricing, but creates no commitment or charge of any kind.
Go ahead
Stop before completing payment
You can safely click through to the guest-details / checkout screen to review the UX — just don't submit payment. See the risk note on the previous slide for why.
Caution
Direct database access, if useful
Can invite you as a Developer on the Supabase project (balkanea_hotels_poc_v2) to browse tables or run queries directly — ask Ray. Main tables: hotels (partitioned by country_code) and rooms.
Full metrics & docs
Mobile/supabase-hotels/docs/load-metrics.md — complete throughput tables and methodology behind slide 4.
BALKANEA WEB • PRODUCTION RATEHAWK STATUS
6